## Slide 1
Master Action Plan (M.A.P.)
A Practical System for Focused Execution
Outcome · Purpose · High-Impact Activities · Barriers · Weekly Plan
Define Your Outcome
Clarify Your Purpose
High-Impact Activities
Anticipate Barriers
Build Your Weekly Plan
Tip: Use this template when you need to turn a meaningful goal into a clear, executable action plan you will follow through on. Works for team initiatives, performance goals, and any priority that needs more than a to-do list.

## Slide 2
How to Use This Template
1
Write One Clear Outcome
State the single, specific finish line you need to reach. Not a vague aspiration, but a concrete result you can evaluate. One sentence, one measurable target, one deadline.
2
Choose High-Impact Activities
Identify the small number of actions that will create most of the progress. Aim for 3–7. Answer: Of What? How Much? By When? By Whom? for each one.
3
Build Your Weekly Plan
Assign each activity to a specific day and schedule it on your calendar. An action without a time slot is still just an intention.
4
State Your Purpose
Write down why achieving this outcome matters. Purpose is what keeps the plan alive when priorities compete. If you can't articulate the why, revisit the outcome.
5
Anticipate Barriers
Name what could get in the way and define your response now, before you encounter it. Plans that survive contact with reality always include this step.
6
Review and Adjust Weekly
Set a recurring 10-minute weekly review. Check progress, remove blockers, and plan the next week's actions. The M.A.P. stays alive only if you revisit it consistently.

## Slide 3
M.A.P. Process Overview
A five-step system for turning a meaningful goal into a focused, executable plan. Each step builds on the one before.
Define Your Outcome
Write a single, specific, measurable finish line. Not what you want to do — what you need to achieve. Clarity here makes everything else easier.
One goal you truly care about
10–15 minutes to draft
Willingness to be specific
Clarify Your Purpose
State why this outcome matters. Purpose creates the motivation that carries the plan through obstacles, competing priorities, and difficult weeks.
Your outcome defined
Honest reflection on stakes
Connection to broader goals
High-Impact Activities
Identify 3–7 actions that create most of the progress. Answer: Of What? How Much? By When? By Whom? for each one. Short lists get done.
Outcome and purpose clear
Honest effort estimates
Owners identified
Anticipate Barriers
Name what could get in the way. For each barrier, define your response now. Plans that survive contact with reality always include this step.
Activity list drafted
Input from key stakeholders
Candid assessment of risk
Build Your Weekly Plan
Assign activities to specific days and schedule your weekly review. The plan becomes real only when it lives on your calendar.
Activities and owners set
Calendar access
10-min weekly review slot
What you need:
What you need:
What you need:
What you need:
What you need:

## Slide 4
M.A.P. · Define Your Outcome
A clear outcome is the single most important element of any effective action plan. Get this right and the rest follows.
What You Want to Achieve
Write a single, specific outcome — the concrete result you need to produce. Avoid vague language. "Improve sales" is not an outcome. "Increase monthly new accounts from 12 to 18 by September 30" is.
Outcome Notes:
State the outcome in one sentence:
How will you measure success?
What is the target date?
Is this achievable in this timeframe?
What scope or boundaries apply?
What Success Looks Like
Describe what it looks like when this is done. What will you see, hear, or measure? Defining the finish line clearly prevents the plan from quietly shifting over time.
Success Criteria Notes:
Success metric 1:
Success metric 2:
Success metric 3:
Who will confirm it's done?
What reporting or evidence is needed?
What's at Stake
Name what is gained by achieving this outcome — and what is lost by not. Clarity on stakes helps maintain focus when competing priorities appear.
Stakes Notes:
What improves if we achieve this?
What stays broken if we don't?
Who benefits most from success?
What does the team or org lose by delay?
Other considerations:

## Slide 5
M.A.P. · Clarify Your Purpose
Purpose is what keeps the plan alive when the week gets busy, priorities shift, or obstacles appear. If you can skip this step, the goal probably isn't important enough.
Why This Matters
State the reason this outcome is worth your focused effort. Be honest and specific. A strong purpose statement goes beyond "because it's on my list" and connects to real impact.
Purpose Notes:
Why is this outcome important right now?
What problem does it solve or prevent?
Who depends on this getting done?
What does success enable downstream?
Draft purpose statement (1–2 sentences):
What Changes When You Achieve It
Describe the positive shift that occurs when this goal is reached. What becomes easier, better, or more reliable for the team, the customer, or the organization?
Change Impact Notes:
What improves for the team?
What improves for the customer?
What improves for the organization?
What friction or waste is removed?
Other changes to note:
What You're Protecting or Building
Name the underlying value or priority this goal serves. Is it trust? Capability? A standard of excellence? Naming it connects daily actions to something larger than the task list.
Values Connection Notes:
What value or priority drives this work?
How does this connect to team culture?
How does this connect to org strategy?
What would you want the team to understand about the why?
Other notes:

## Slide 6
M.A.P. · High-Impact Activities
Don't list everything you could do. Identify the small number of activities that will create most of the progress — then answer: How Much? Of What? By When? By Whom?
Choose the Right Activities
Ask: if I could only do three things to advance this goal, what would they be? Start there. Aim for 3–7 high-impact activities. If your list exceeds 10, you are documenting possibilities, not planning execution.
Activity Selection Notes:
List top candidate activities:
Which 3–7 create the most progress?
Which activities are dependent on others?
What can be delegated or eliminated?
What is the logical sequence?
Add the Details
For each activity, answer: Of What? (the deliverable or result), How Much? (the measurable target), By When? (the specific date), and By Whom? (the named owner). Vague activities produce vague results.
Activity Detail Notes:
Activity 1 — Of What? / How Much? / By When?
Activity 2 — Of What? / How Much? / By When?
Activity 3 — Of What? / How Much? / By When?
Activity 4 — Of What? / How Much? / By When?
Activity 5 — Of What? / How Much? / By When?
Assign Ownership
Every activity needs a named owner. Co-leadership is acceptable, but there must still be one person accountable. Shared accountability with no named owner is no accountability.
Ownership Notes:
Primary owner for each activity?
Are co-owners needed? Why?
Do owners have capacity to execute?
What authority does each owner need?
How will progress be tracked and reported?

## Slide 7
M.A.P. · Anticipate Barriers
The plan that fails almost always ran into a predictable obstacle that was never planned for. Address barriers before they become derailments.
What Could Get in the Way
Name the realistic obstacles: scheduling conflicts, resource gaps, competing priorities, skill gaps, stakeholder resistance, or any factor that could slow or stop progress.
Barrier Identification Notes:
Barrier 1:
Barrier 2:
Barrier 3:
Barrier 4:
Barrier 5:
What's the Likely Impact
For each barrier, estimate the effect: would it delay the timeline, reduce quality, create rework, or stop the initiative entirely? Knowing the stakes shapes how urgently you respond.
Impact Assessment Notes:
Impact of Barrier 1:
Impact of Barrier 2:
Impact of Barrier 3:
Impact of Barrier 4:
Impact of Barrier 5:
How Will You Respond
Define your response to each barrier now. This doesn't require a complex contingency plan — just a clear "if this happens, we will do this" statement for each significant risk.
Response Plan Notes:
Response to Barrier 1:
Response to Barrier 2:
Response to Barrier 3:
Response to Barrier 4:
Response to Barrier 5:

## Slide 8
M.A.P. · Build Your Weekly Plan
Scheduled actions get done. Unscheduled intentions don't. Convert your high-impact activities into specific commitments for the week ahead.
This Week's Top Actions
From your activity list, identify what must happen this week to keep the plan on track. Limit yourself to 3–5 specific actions. If everything is a priority, nothing is.
Priority Actions Notes:
Action 1 (this week):
Action 2 (this week):
Action 3 (this week):
Action 4 (if capacity allows):
Action 5 (if capacity allows):
Schedule Your Activities
Assign each action to a specific day and, ideally, a specific time block. Add it to your calendar now. Treat plan time the same way you treat meetings with your team.
Calendar Notes:
Monday:
Tuesday:
Wednesday:
Thursday:
Friday:
Set Your Weekly Review
Schedule a recurring 10-minute weekly review. Use it to check progress, identify what got in the way, and plan next week's actions. This is what keeps the M.A.P. alive over time.
Weekly Review Notes:
Recurring review day/time scheduled?
What did I accomplish this week?
What got in the way?
What do I carry forward?
What needs to change in the plan?

## Slide 9
M
M.A.P. [Initiative / Goal Name] · [Leader / Title]
MY OUTCOME:
Write one specific, measurable finish line — the concrete result you need to produce and the date by which you will achieve it.
PURPOSE & MOTIVATION
Write 2–3 sentences on why achieving this outcome matters. What problem does it solve? Who depends on it? What does success enable?
SUCCESS CRITERIA
Success measure 1:
Success measure 2:
Success measure 3:
Target completion date:
HIGH-IMPACT ACTIVITIES
#
Activity / Task
Of What?
By When?
Owner
1
[Describe the action]
[Enter the activity]
[Date]
[Enter Name]
2
[Describe the action]
[Enter the activity]
[Date]
[Enter Name]
3
[Describe the action]
[Enter the activity]
[Date]
[Enter Name]
4
[Describe the action]
[Enter the activity]
[Date]
[Enter Name]
5
[Describe the action]
[Enter the activity]
[Date]
[Enter Name]
6
[Describe the action]
[Enter the activity]
[Date]
[Enter Name]
7
[Describe the action]
[Enter the activity]
[Date]
[Enter Name]
ANTICIPATED BARRIERS & SOLUTIONS
Barrier
Solution / Response
WEEKLY PLAN (Week of _______)
Mon:
[Enter Task(s), be specific]
Tue:
[Enter Task(s), be specific]
Wed:
[Enter Task(s), be specific]
Thu:
[Enter Task(s), be specific]
Fri:
[Enter Task(s), be specific]
Weekly Review: [Enter reminders of what to look for. Did each of the intended task get completed?]

## Slide 10
M
M.A.P. Customer Service Training Program · Maria Torres, CS Manager · EXAMPLE
MY OUTCOME:
Design and launch a four-module customer service training program for all 12 team members by September 30, achieving 90%+ completion and a measurable improvement in service quality scores.
PURPOSE & MOTIVATION
Our team is inconsistent in handling complex escalations and service challenges — creating customer frustration, rework, and coaching gaps.
This training creates a shared standard we can coach to and measure against, directly supporting our satisfaction score and repeat-contact goals.
SUCCESS CRITERIA
All 12 members complete all 4 modules
Service quality scores improve 15%+ post-training
Repeat contact rate decreases 20% in 60 days
Target completion: September 30
HIGH-IMPACT ACTIVITIES
#
Activity / Task
Of What?
By When?
Owner
1
Define curriculum scope and 4 module topics
Curriculum outline
Jun 15
M. Torres
2
Assign content development SMEs for each module
4 SMEs confirmed
Jun 22
M. Torres
3
Build Module 1: Handling Complex Escalations
Training draft complete
Jul 10
C. Diaz
4
Build Modules 2–4 (standards, tone, follow-thru)
3 modules complete
Aug 5
SME Team
5
Schedule training sessions with all 12 members
12 sessions booked
Aug 15
M. Torres
6
Deliver all 4 training sessions
12 members complete
Sep 15
M. Torres
7
Measure quality scores and report results
Score report delivered
Sep 30
M. Torres
ANTICIPATED BARRIERS & SOLUTIONS
Barrier
Solution / Response
Scheduling conflicts during busy season
Book sessions by Aug 15; get manager sign-off early
SME availability for content development
Set firm deadlines in June; weekly SME check-ins
Team engagement and motivation
Use real escalation examples the team has lived through
Training quality inconsistency across sessions
Build facilitator guide; observe Session 1; debrief after
WEEKLY PLAN (Week of Jun 10)
Mon:
Finalize curriculum scope; draft module topics
Tue:
Meet with SME candidates; confirm 4 assignments
Wed:
Build Module 1 outline with Chris D.
Thu:
Send all-team preview note re: training launch
Fri:
Review week; update plan; confirm Jun 22 deadline
Weekly Review: Are SMEs confirmed and energized? Is Module 1 on track for Jul 10? Any blockers this week?

## Slide 11
What comes next?
Execute Your Plan
Take the first step on your highest-impact activity today. Don't wait for perfect conditions. Momentum starts with one committed action.
Schedule Your Weekly Review
Set a recurring 10-minute appointment right now. Check progress, remove blockers, and plan next week's actions. The M.A.P. stays alive only if you revisit it.
Share the Plan with Stakeholders
Brief your team or manager on the outcome, your top activities, and the timeline. Alignment prevents surprises and creates accountability.
Track, Adjust, and Keep Moving
Plans change. Treat adjustments as part of the process, not evidence of failure. What you update and restart is always better than what you abandon.
Find additional tools, templates, and resources at:
www.Leadership-Tools.com